Planning and progress report

* **Group Number**: C1.034
* **Repository**: https://github.com/CarlosCerdaMorales/dp2-c1-034
* **Workgroup Members** **and Corporate Emails:**

Loubna Founoun Elaoud: [loufouela@alum.us.es](mailto:loufouela@alum.us.es)

Carlos Cerda Morales: [carcermor@alum.us.es](mailto:carcermor@alum.us.es)

José Luis Moraza Vergara: [josmorver@alum.us.es](mailto:josmorver@alum.us.es)

Claudia Oviedo Govantes: [claovigov@alum.us.es](mailto:claovigov@alum.us.es)

Sergio Cantillo Blanco: [sercanbla@alum.us.es](mailto:sercanbla@alum.us.es)

* **Date**: Thursday 20, 2025

**Table Of Contents**

[1. Executive Summary 3](#_451ewtno8qvm)

[2. Revision Table 3](#_ov3mb6vwut6t)

[3. Introduction 3](#_r2bem3ub6oc7)

[4. Contents 3](#_nh08ol2sdh4r)

[4.1 List of Tasks 3](#_h69on2nqubkm)

[4.2 Screenshots of Development Stages 3](#_xn4c25wc84mn)

4.3Budget Estimation.......................................................................................................................3

[5. Conclusions 3](#_2l2wgk3amr06)

[6. Bibliography 3](#_a255vkbpqjez)

# Executive Summary

This report outlines the planning and progress of our project, detailing the tasks performed, development stages, budget estimation, progress tracking, conflict resolution, and cost analysis. It provides a structured approach to project management, ensuring clarity and accountability within the team. The report follows the required methodology, using a project-management tool to streamline reporting processes.

# Revision Table

|  |  |  |
| --- | --- | --- |
| **Revision Number** | **Date** | **Description** |
| 1.0 | 20/02/2025 | Initial Structure |
| 1.1 | 20/02/2025 | Incorporated contents |
| 1.2 | 20/02/2025 | Final version |

# Introduction

This document presents a structured report on the planning and progress of our project. It includes two primary chapters: planning and progress. The planning chapter covers task management, development progress through screenshots, and a detailed budget estimation. The progress chapter tracks performance indicators, conflict resolution, and a comparison between estimated and actual costs. The report adheres to a professional format to ensure readability and efficiency. The last section summarizes key takeaways and reflections on the project execution.

# Contents

## 4.1 List of Tasks

1. Favorite web site link

Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or passport number, “〈surname〉” denotes your surname/s, and “〈name〉” denotes your name/s.

Assignee: Cantillo Blanco, Sergio

Role: Developer, Tester

Planned Time: 15 min

Actual Time: 30 min

2. Link to dashboard in GitHub

Provide a link to your planning dashboard in GitHub to review the tasks, their current status, and your schedule.

Assignee: Cantillo Blanco, Sergio

Role: Developer, Tester

Planned Time: 5 min

Actual Time: 7 min

3. Analysis Report

Produce an analysis report.

Assignee: Cantillo Blanco, Sergio

Role: Developer, Tester

Planned Time: 1 h

Actual Time: 1 h

4.Planning and progress report

Produce a planning and progress report.

Assignee: Cantillo Blanco, Sergio

Role: Developer, Tester

Planned Time: 1 h

Actual Time: 1 h 30 minutes

## 4.2 Screenshots of Development Stages

Screenshots demonstrating the development progression:

Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto.**Initial Stage:**

Captura de pantalla de un celular

El contenido generado por IA puede ser incorrecto.**Midway:**

**Final Stage:**

Captura de pantalla de computadora

El contenido generado por IA puede ser incorrecto.

## 4.3 Budget Estimation

Estimated costs:

-Requirement #01: 20€ /h\*15minutes = 10€

-Requirement #02: 20€ /h\*5minutes = 2.33€

-Requirement #24: 20€ /h\*1 hour = 10€

-Requirement #25: 20€ /h\*1 hour = 20€

ESTIMATED COST = 42.33€

Real costs:

-Requirement #01: 20€ /h\*30minutes = 10€

-Requirement #02: 20€ /h\*7minutes = 2.33€

-Requirement #24: 20€ /h\*1 hour = 10€

-Requirement #25: 20€ /h\*1 hour 30 minutes = 30€

ESTIMATED COST = 52.33€

# Conclusions

The report demonstrates an organized approach to project management, ensuring alignment with the initial planning. Task tracking and progress monitoring facilitated effective collaboration and decision-making. Budget estimations were generally accurate, though some variations arose due to difficulties.

# Bibliography

Intentionally blank.