Planning and Progress Report – Student #3

* **Group Number**: C1.034
* **Repository**: https://github.com/CarlosCerdaMorales/dp2-c1-034
* **Workgroup Members** **and Corporate Emails:**

Loubna Founoun Elaoud: [loufouela@alum.us.es](mailto:loufouela@alum.us.es)

Carlos Cerda Morales: [carcermor@alum.us.es](mailto:carcermor@alum.us.es)

José Luis Moraza Vergara: [josmorver@alum.us.es](mailto:josmorver@alum.us.es)

Claudia Oviedo Govantes: [claovigov@alum.us.es](mailto:claovigov@alum.us.es)

Sergio Cantillo Blanco: [sercanbla@alum.us.es](mailto:sercanbla@alum.us.es)

* **Date**: Thursday 20, 2025

**Table Of Contents**

[1. Executive Summary 3](#_Toc190971989)

[2. Revision Table 3](#_Toc190971990)

[3. Introduction 3](#_Toc190971991)

[4. Contents 3](#_Toc190971992)

[4.1 Task Planning 3](#_Toc190971993)

[4.2 Progress 5](#_Toc190971994)

[5. Conclusions 6](#_Toc190971995)

[6. Bibliography 6](#_Toc190971996)

# Executive Summary

The tasks were completed as planned, with all milestones met on time and the required performance standards achieved. There were no major issues or delays throughout the process, and the work was carried out efficiently. The tasks were executed effectively, leading to a smooth project flow and timely delivery.

# Revision Table

|  |  |  |
| --- | --- | --- |
| **Revision Number** | **Date** | **Description** |
| 1.0 | 17/02/2025 | Initial draft |
| 2.0 | 20/02/2025 | Incorporated contents and planning tables. |
| 2.1 | 20/02/2025 | Final version |

# Introduction

This report provides an overview of the task planning, progress, and overall performance of the completed tasks. The purpose is to evaluate how the tasks were executed in terms of time, efficiency, and results. The time tracking tools and project management dashboards played a crucial role in ensuring accurate monitoring of progress and successful completion of the tasks.

# Contents

## 4.1 Task Planning

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title** | **Description** | **Assignees** | **Role** | **Planned Time** | **Actual Time** |
| Requirement #01 | Modify the anonymous menu to show my favorite link | Loubna Founoun ElAoud | Developer | 15 minutes | 17 minutes |
| Requirement #02 | Providing a link to my GitHub Dashboard | Loubna Founoun ElAoud | N/A | 2 minutes | 4 minutes |
| Requirement #24 | Producing a Analysis report | Loubna Founoun ElAoud | Analyst | 30 minutes | 1 hour |
| Requirement #25 | Producing a Planning and Progress report | Loubna Founoun ElAoud | Analyst | 1 hour | 1 hour |

Time spent in the tasks was tracked using the app Clockify as well as GitHub project planning dashboard.

Here are some different screenshots from different stages of the tasks’ progress.

Interfaz de usuario gráfica, Texto

El contenido generado por IA puede ser incorrecto.

Interfaz de usuario gráfica, Texto, Aplicación

El contenido generado por IA puede ser incorrecto.

Interfaz de usuario gráfica, Texto, Aplicación

El contenido generado por IA puede ser incorrecto.

Estimated costs:

- Requirement #01: 20€/h\*15minutes = 5€

- Requirement #02: 20€/h\*2 minutes = 0,67€

- Requirement #24: 30€/h\*30 minutes = 15€

- Requirement #25: 30€/h\*1 hour = 30€

**ESTIMATED COST**= 45,67€

Real costs:

- Requirement #01: 20€/h\*17minutes = 5.67€

- Requirement #02: 20€/h\*4 minutes = 1,3€

- Requirement #24: 30€/h\*1 hour = 30€

- Requirement #25: 30€/h\*1 hour = 30€

**REAL COST**= 66,97€

## 4.2 Progress

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Progress** | **Task** | **Assignee** | **Performance** | **Date** |
| Full Task Finished | Requirement #01 | Loubna Founoun ElAoud | Good  (Will be awarded with desired grade) | 18/02/2025 |
| Full Task Finished | Requirement #02 | Loubna Founoun ElAoud | Good  (Will be awarded with desired grade) | 19/02/2025 |
| Full Task Finished | Requirement #24 | Loubna Founoun ElAoud | Good  (Will be awarded with desired grade) | 20/02/2025 |
| Full Task Finished | Requirement #25 | Loubna Founoun ElAoud | Good  (Will be awarded with desired grade) | 20/02/2025 |

This deliverable was very simple and did not result in any confusions or misunderstandigs. Tasks were completed smoothly and without any major problems.

# Conclusions

In conclusion, the tasks were carried out successfully with minimal deviation from the initial plan. The planning and execution process was well-managed, and the outcomes reflect a high level of efficiency and good performance. The project proceeded without significant issues, and the work was completed within the expected timeframe.

# Bibliography

Intentionally blank.